ROOT CAUSE ANALYSIS

For BUGS ANALYSIS from QA

The problem:

Projects has experienced a recurring pattern of software defects across multiple sprints, with the majority of issues linked to coding errors, integration/configuration problems (notably in email services), and unclear requirements. While critical bugs are minimal, high and medium severity bugs dominate, causing delays in development and impacting feature reliability. A significant portion of bugs remains open in recent sprints, indicating gaps in code quality, testing practices, and early detection of integration issues. Without improved preventive measures, coding standards, and requirements validation, these recurring defects are likely to continue affecting the project’s stability and delivery timelines.

Reasons:

- Coding Errors:
The most frequent cause of defects across sprints is coding mistakes. These include logic errors, improper exception handling, and incomplete implementation of features, leading to both functional and integration issues.

- Integration and Configuration Issues:
Bugs related to email services and other integrated components indicate that pre-deployment configuration checks were insufficient. Misconfigured environments or overlooked dependencies contributed to errors that could have been detected earlier.

- Unclear or Incomplete Requirements:
Ambiguities in the Business Requirement Documents (BRDs) or specifications led to incorrect implementations. Misunderstandings regarding expected behavior caused errors that were only identified during testing.

- UI/UX Implementation Challenges:
Some defects were caused by improper handling of UI/UX elements, resulting in inconsistent user experiences and functional issues, particularly in forms, notifications, and dashboards.

- Testing Gaps:
Insufficient unit, regression, and integration testing allowed defects to progress further into development and QA phases, increasing the number of open and high-severity bugs.

- Process Gaps:
Lack of standardized coding practices, peer reviews, and early validation of critical components contributed to recurring defects and delayed their resolution.

Activities affected by the problem: -

- Development Activities:

- Frequent coding errors and unclear requirements slow down feature implementation.

- Developers spend extra time debugging and fixing defects instead of building new functionality.

- Integration of modules is delayed due to recurring errors in dependent components.

- Testing and Quality Assurance:

- QA cycles are extended because of a high number of open and unresolved bugs.

- Regression and integration testing require more effort to catch recurring defects.

- Testing of new features is delayed due to environment/configuration issues.

- Release and Deployment:

- Delivery timelines are impacted by late bug discovery and prolonged defect resolution.

- Pre-deployment validation is frequently repeated, especially for services like email integration.

- Project Planning and Sprint Execution:

- Sprint capacity and velocity are affected, as teams spend more time fixing existing bugs than completing planned stories.

- Sprint planning becomes less accurate due to unpredictable bug-related delays.

- User Experience and Stakeholder Satisfaction:

- End users may encounter functional issues or UI inconsistencies due to unresolved defects.

- Stakeholders may lose confidence in the system’s reliability, impacting trust and adoption.

- Process and Team Efficiency:

- Team productivity is reduced because recurring bugs highlight gaps in coding standards, peer reviews, and preventive practices.

- Continuous improvement initiatives are delayed as time is consumed by firefighting defects.

Problem analysis (using 5Y’s approach): -

Problem: High number of recurring bugs across multiple sprints, impacting development, testing, and release schedules.

- Why are there so bugs in the project?

  - Because coding errors, integration/configuration issues, and unclear requirements are causing defects.

- Why are coding errors and integration issues recurring?

  - Because coding standards are not strictly enforced, peer reviews are limited, and integration/configuration validations are insufficient.

- Why are coding standards not enforced and validations insufficient?

  - Because the development process lacks standardized preventive measures and early-stage quality checks.

- Why does the development process lack preventive measures and quality checks?

  - Because requirements reviews are inconsistent, automated testing is non-existent, and there is no formal process for tracking recurring defects.

- Why are requirements reviews and automated testing is non-existent, and defect tracking not formalized?

  - Because project governance and process maturity are still evolving, and preventive actions like code reviews, integration tests, and bug tracking policies have not been fully implemented.

Corrective Actions Taken

- Focus on unit testing and regression testing.

- Email service configuration review and validation.

- Coding quality improvements.

Preventive Actions Suggested

- Clarify requirements and error messages.

- Add configuration validation checks.

- Enhance coding standards and code review process.

Proposed Preventive Action Plan (for Development Team)

- Strengthen Requirements Review:

  - Conduct thorough BRD reviews before development begins.

  - Ensure error messages and validations are well-defined in the requirements.

- Improve Coding Practices:

  - Introduce peer code reviews for every merge.

  - Establish coding standards and enforce unit testing.

  - Adopt static code analysis tools to catch issues early.

- Integration Validation:

  - Add pre-deployment configuration checks (especially for services like email).

  - Implement automated integration tests to detect early environment/configuration issues.

- Bug Tracking and Metrics:

  - Maintain a central bug log for tracking recurring issues.

  - Monitor frequency, severity, and root cause trends to guide preventive measures.

- Continuous Process Improvement:

  - Include preventive action items in PIP documentation.

  - Schedule periodic review meetings to evaluate the effectiveness of preventive actions.

Related PIPs:

- Not Applicable

Name:……………………..

Date:…………………….

Signature:……………….